## Slide 1: Tahapan Pengembangan Proyek Sistem Informasi
Otniel y. viktorisa

## Slide 2: Tahapan Pengembangan
Planning
Requirements analysis/gathering
Design
Implementation
Testing
Production (Go-live)
Maintenance & support

## Slide 3: Planning
Pembentukkan tim pengembang
Penentuan lingkup pengerjaan (scope of work)
Pemilihan metode, strategi, dan teknologi dalam pengembangan

## Slide 4: Planning > Pembentukan tim pengembang
Project manager
Technical lead
Business analyst (functional)
Developer
UI/UX Designer
QA (tester)
Technical writer
Infrastructure engineer

## Slide 5: Planning > Penentuan lingkup pengerjaan (scope of work)
New development/enhance/maintenance
Modules and features
Out of scope definition

## Slide 6: Planning > Pemilihan metode, strategi, dan teknologi dalam pengembangan
Waterfall/scrum/kanban
Programming language & framework
Database
etc

## Slide 7: Requirements analysis/gathering
Who : client (users, business analyst), development team (business analyst, technical lead)
What : functional specification document
How : in-depth discussion

## Slide 8: Requirements analysis/gathering > Functional specification document
System description
List of features/modules
List of actors/users
Use case diagram
User flow (happy path, negative flow)
UI Mockup

## Slide 9: Design
UI & UX design
Database design
Architecture design
Infrastructure design

## Slide 10: Implementation
Coding
Coding
Coding
Unit test

## Slide 11: Implementation

## Slide 12: Testing
Integration test
Regression test
Penetration test
Stress test
User acceptance test

## Slide 13: Production (go-live)
Deployment to production environment
Data migration
User training

## Slide 14: Maintenance & support
Bug fixing
Issue support